Team Report
# Team Retrospective

As a team, we really came together in this phase. We were able to sit down together and finally create our functioning game. We each spent a lot of time working on our respective tasks, but communicated well what we were doing so everyone knew what was going on all the time. We weren’t always all able to work together in the lab but still made solid concrete progress every day towards our final product. We sat down together at the beginning of this stage and decided what we needed do make our game work and quickly and efficiently came to conclusions that were going to be effective, and that everyone was happy with. Communication was great in this section. We all recognize that our game isn’t perfect, but we also recognize how much work it takes to design something like that, and we are all very proud of the product we were able to assemble. I think this last phase really helped us as a team finally get in sync, and if we had to work together as a team in the future, we would be able to hit the ground running and put out an extremely high quality piece of work!

# Team Member Contributions
## <Troy>

During this phase I contributed in many ways, helping make redesign decisions, integrating changes in code, and working a lot to bring code together and resolve conflicts while merging. This was a lot of work and it was important, however I think one of my biggest contributions was to help try to keep the team on the same page. We had to make some difficult decisions during this phase, including cutting down our scope, removing content, and compromising good design for a working game. This was difficult for our team because I believe all of us were the type of people to want to do things well and do them right. We had some team communication issues during the implementation phase that got very heated. I felt that my responsibility as the team lead was to prevent these type of issues. I believe I learned a lot of lessons from those issues in the last phase and I worked hard to prevent something similar during this phase. I tried to increase the amount of communication within the team and ensure that everyone was heard and understood each other before we moved on. I think this approach, while tedious, was extremely valuable in ensuring team unity.

## <Lambee>

I was hoping to do more testing for the other teams games but it was difficult for our group as a whole to contribute to the testing phase as the game we were supposed to test, was incomplete and had minimal source code. However, for the maintenance phase, I helped my team make modifications to the previous phase submission. This included the implementation of maps/room layouts, changing/adding dialogues and puzzles, as well as other minor changes to design and code.

## <Austen>

During the maintenance and testing phase I spent many hours again at the school trying to piece together a working game. Sarah and I spent probably 4 hours a day after class, every day until we got a game that compiled and ran, 5 days after the implementation phase was due. In that time, Sarah and I worked through a lot of problems and bugs to get the game running. I communicated a lot with our group over our group chat, trying to coordinate schedules, and delegate tasks that Troy and Lambee could work on from home, as they weren’t able to be at school for that first week. I feel like I had the best grasp on the entirety of the project, I knew how almost every piece fit together. When there was a bug, I was finding solutions that actually solved problems rather than band-aid over them. I coded the use function for every single item in the game, which, with 32 items, was a big task. I was sick for three days this period, so I didn’t do much those days, but it was at a time when everyone else was able to progress on their own tasks, and I could answer questions in the group chat when needed. Troy and I read over every line of team Lich’s code and made suggestions for their game and some basic bug reports. We did all of the testing of the other teams code, but it was very difficult to do as the other team had minimal source code to analyze. I put a lot of effort into the section of the project again, and I am very proud of the game we put out, and have some great ideas for how we could improve it, and hope to work on it more over the Christmas break!

## <Sarah>

I continued where we left off the implementation due date. I mostly worked with Austen to figure out how to make our functions work together, making sure everything is functional and configure our code if we found any bugs in our game. A lot of the functions weren’t complete during the beginning of this stage, we both worked until late at night at the lab throughout the week to make the game as complete as possible. I also finished the dialogue for all the NPCs in the game with the help of Lambee, who wrote pretty much all the dialogue options for the NPCs. I attempted at finishing our save and load function, but unfortunately ran out of time due to other course work.